## Slide 1: VHPI-AMS Subcommitte
April 22, 2010 Meeting
David W. Smith

## Slide 2: Agenda
Call to order
Volunteer for minutes
Approval of agenda
Review plan and refine
Discuss Requirements analysis steps and solicit volunteers
Next Meeting
AOB
Adjourn

## Slide 3: Plan
Develop requirements (2 months)
  Basic requirements
    Extend existing abstract model to include VHDL-AMS specific extensions
    Extend access mechanisms as required to support VHDL-AMS extensions
    Extend machine readable package to include VHDL-AMS extension
    Extend 1076-2008 LRM text to include VHDL-AMS extensions
  Review earlier work for requirements
  From these basic requirements develop detailed requirements.
Present detailed requirements to working group for approval (June 2010)

## Slide 4: Plan (continued)
Develop Technical solution from detailed requirements (7 months)
  LRM text
  UML
  Machine readable package
  Create Language Change Specification (LCS)
Present LCS to working group for approval (January 2011)
Review LRM changes implemented from LCS for accuracy and clarity (2 months)
Completion of work (March 2011 earliest)

## Slide 5: Requirements Analysis steps
Identify objects that are not in the VHDL VHPI that we need to add to the data model
Identify actions that we need to add to the VHDL VHPI model – simulation control in particular
Identify foreign routine support that could be provided by the VHDL VHPI to standardize the foreign interface