Minutes: IEEE-SA P1666.1 SystemC AMS extensions Working Group meeting

Date & Time: July 6, 2015, 17:00 CEST

Minutes taken by Martin Barnasconi

Attendees:

Martin Barnasconi, NXP Semiconductors

Joe Daniels, Accellera Systems Initiative

Karsten Einwich, Fraunhofer IIS/EAS

Gerhard Noessing, Lantiq

Jonathan Goldberg, IEEE-SA Liaison

Olivier Guillaume, STMicroelectronics

Thilo Voertler, Fraunhofer IIS/EAS

Agenda

- Call to order

- Roll call

- IEEE-SA patent policy and call for patents

- Approval of agenda

- Approval of previous meeting minutes of June 1, 2015

- Temporary appointment Secretary officer

- SystemC AMS LRM technical documentation update

- IEEE review and balloting process

- AOB

- Next meeting: September 7, 2015 at 17:00h CET

- Adjournment

1. Call to order

Martin opens the meeting at 17.00 CET and welcomes the participants.

2.Roll call

- Entities represented today: NXP, Fraunhofer, Accellera, Lantiq, ST

- Entities with voting rights (attended two of the last three meetings): NXP, Fraunhofer, Accellera, Lantiq, ST

- 5 of 5 eligible voting entities represented. Quorum achieved.

3. IEEE-SA patent policy and call for patents

- Martin presents a slides 1-4 of the IEEE patent policy. More information in
http://standards.ieee.org/board/pat/pat-slideset.pdf

- Please study the IEEE-SA patent policy and patent related links:

  - IEEE-SA Standards Boards Bylaws: http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6

  - IEEE-SA Standards Board Operations Manual: http://standards.ieee.org/develop/policies/opman/sect6.html#6.3

  - Material about the patent policy: http://standards.ieee.org/about/sasb/patcom/materials.html

Call for Potentially Essential Patents

None of the participants is personally aware of the holder of any patent claims that are potentially essential to implementation of the SystemC AMS standard.

4. Approval of the agenda

Motion to approve the agenda.

Motion to approve: Gerhard; Second: Thilo. Agenda approved.

5. Approval of previous meeting minutes

Minutes can be found here: http://www.eda.org/twiki/pub/P16661/June1,2015/p16661_minutes_2015_06_01.docx

Motion to approve: Joe; Second: Gerhard. Minutes approved.

6. Temporary appointment Secretary officer

- The secretary officer position became vacant

- In accordance with the P1666.1 P&P Clause 3.2, the Chair can make a temporary appointment for a period of up to 12 months

- Thilo Vörtler becomes the new DR of Fraunhofer and is appointed by the chair as Secretary officer on temporary  basis

- The election and appointment for the vacated secretary office will be made at the earliest practical time, in accordance with the procedure as defined in the P&P Clause 3.1.

- Discussion:

  - Chair has the authority to assign temporary secretary.

  - Thilo is available to take over the secretary position of Karsten.

  - The participants agree with the temporary assignment of Thilo.

  - Martin congratulates Thilo as new temporary chair.

7. SystemC AMS technical documentation update

- Draft 3 available of P1666.1 SystemC AMS LRM

- Content update

  - CR1072 (read methods of converter ports non-const) implemented

  - CR1073 (macro IEEE_16661_SYSTEMC_AMS) implemented

  - CR1074 (More explicit definition of using sc_main and sc_start) implemented

  - CR1075 (Move note on set_max_timestep) implemented

  - CR1067 (Initial value of CT port at t=0) updated

  - CR1062 (Semantics of delay change) updated

  - Updates from Joe Daniels incorporated

- Many stylesheet improvements made to make it compatible with the IEEE Standards Style Manual

- All changes are highlighted in the “redlined” version

- Draft 3 available for download in the private member area on Twiki:

- Clean version:
http://www.eda.org/twiki/pub/P16661/MemberArea/P1666.1_D3_July_6_2015.pdf

- Redlined version
http://www.eda.org/twiki/pub/P16661/MemberArea/P1666.1_D3_redlined_July_6_2015.pdf

- Change request document: http://www.eda.org/twiki/pub/P16661/MemberArea/change_requests_scams_for_ieee_1666_1_v7.pdf

- Status of all change requests:

  - CR980: Initial value of vector – DONE – Please review

  - CR1006/1061: remove hierarchical decoupling port – DONE – Please review

  - CR1036: Add sc_in/sc_out constructors – DONE – Please review

  - CR1046: rename phi0 -> psi0 – DONE – Please review

  - CR1053/1054/1055/1056/1059: remove argument names when not used in text– DONE – Please review

  - CR1060: add ac_processing to text – DONE – Please review

  - CR1062: Semantics of delay changes – DONE – Please review

  - CR1063: sca_module argument should be const-ref – DONE – Please review

  - CR1067: Initial value of CT port at t=0 – DONE – Please review

  - CR1070: Remove const-ness for argument for assignment operator= converter and decoupling output ports – DONE – Please review

  - CR1071: Define access function for ac and ac-noise simulation for the decoupling ports sca_out<T,SCA_CT/DT_CUT> – DONE – Please review

  - CR1072: Make read methods of converter ports and trace variable object consistent (non-const) DONE – Please review

  - CR1073: Add macro IEEE_16661_SYSTEMC_AMS– DONE – Please review

  - CR1074: More explicit definition of using sc_main and sc_start – DONE – Please review

  - CR1075: Move note on set_max_timestep – DONE – Please review

- Discussion:

  - No remarks

7. IEEE review and balloting process

- July

  - WG ratification to submit D3 version for MEC (Mandatory Editorial Coordination) review 
(15-30 days)

    - Focus on compliance with IEEE style guide and IEEE document formalities (e.g. copyrights, notices, etc.)

  - Formation of Sponsor Ballot pool (15-30 days)

    - Inform Sponsor (DASC) of start of ballot process

    - WG members invited to participate in Sponsor Ballot

  - Finalize draft standard

    - Implement IEEE typographical updates based on MEC review

    - Proof-reading of technical content

    - WG ratification to submit D4 version for initial sponsor ballot

- August

  - Conduct initial sponsor ballot based on draft (D4) standard (30 days)

  - Conduct IEEE public review based on draft (D4) standard (60 days)

- September

  - Address all feedback from initial sponsor ballot

    - Requires official communication and release procedure (change rejected / accepted or standard revised)

    - only in case of substantial changes, draft needs to be recirculated and ballot pool needs to be informed and involved in the review / approval

  - Address the feedback from the public review (continues till early October)

    - Only informal communication (indicate if a change was incorporated or not)

- October

  - Finalize balloting process before Oct 16 (RevCom submission deadline)

- Discussion:

  - Invitation for the Ballot is managed via the IEEE MyProject system. All members will get an invite via the IEEE. The mechanism is “opt-in”, meaning the members need to sign-up themselves to participate in the Ballot.

  - New is the public review process, which is done via the IEEE-SA Public Review system: https://publicreview.standards.ieee.org

    - The community can sign-up to a public review, and purchase a copy of the draft standard via IEEExplore.

  - Before the start of the Sponsor Ballot, the Working Group needs to officially ratify the draft standard (incorporating MEC review comments, and possible other updates requested by the WG members). This voting will be done via electronic mail end of July or early August, at least before August 5.

  - Today the WG is requested to approve the D3 version to be submitted for MEC review. No official voting is necessary at this stage. As mentioned before, voting will be done for the submission to the ballot.

    - The WG agrees to submit D3 for MEC review.

7. AOB

- Attendance tracking page on Twiki:

  - http://www.eda.org/twiki/bin/view.cgi/P16661/AttendanceTracking

  - Please let me know if your company attendance is not tracked correctly

- Martin would appreciate to receive the holiday schedule of all participants to define the best possible date to ratify the draft standard.

8. Next meeting

- Next telco: September 7, 2015 at 17:00h CEST.
http://www.eda.org/twiki/bin/view.cgi/P16661/September7,2015
Invite will follow.

- Voting on draft standard for Ballot planned by email end of July/early August, depending on availability of members. More information will be send via email reflector.

9. Adjournment

Motion to adjourn the meeting: Gerhard moves. Meeting adjourned at 17.48h CEST.