Minutes: IEEE-SA P1666.1 SystemC AMS extensions Working Group meeting

Date & Time: June 1, 2015, 17:00 CEST

Minutes taken by Martin Barnasconi

Attendees:

Martin Barnasconi, NXP Semiconductors

Dennis Brophy, Mentor Graphics

Joe Daniels, Accellera Systems Initiative

Karsten Einwich, Fraunhofer IIS/EAS

Jonathan Goldberg, IEEE-SA Liaison (partly)

Gerhard Noessing, Lantiq

Agenda

- Call to order

- Roll call

- IEEE-SA patent policy and call for patents

- Approval of agenda

- Approval of previous meeting minutes

- SystemC AMS LRM technical documentation update

- AOB

- Next meeting

- Adjournment

1. Call to order

Martin opens the meeting at 17.00 CET and welcomes the participants.

2.Roll call

- Entities represented today: NXP, Fraunhofer, Accellera, Lantiq, Mentor

- Entities with voting rights (attend last two consecutive meetings): NXP, Fraunhofer, Accellera

- 5 of 3 eligible voting entities represented. Quorum achieved.

3. IEEE-SA patent policy and call for patents

- Martin presents a slides 1-4 of the IEEE patent policy. More information in
http://standards.ieee.org/board/pat/pat-slideset.pdf

- Please study the IEEE-SA patent policy and patent related links:

  - IEEE-SA Standards Boards Bylaws: http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6

  - IEEE-SA Standards Board Operations Manual: http://standards.ieee.org/develop/policies/opman/sect6.html#6.3

  - Material about the patent policy: http://standards.ieee.org/about/sasb/patcom/materials.html

Call for Potentially Essential Patents

None of the participants is personally aware of the holder of any patent claims that are potentially essential to implementation of the SystemC AMS standard.

4. Approval of the agenda

Motion to approve the agenda. Motion to approve: Karsten. Second: Gerhard. Agenda approved.

5. Approval of previous meeting minutes

Minutes can be found here: http://www.eda.org/twiki/pub/P16661/January5%2c2015/p16661_minutes_2015_05_11.docx

Motion to approve: Karsten. Second: Joe. Minutes approved.

6. SystemC AMS technical documentation update

- Draft 2 available of P1666.1 SystemC AMS LRM

- Content update

  - CR980 added

  - CR1062 added

- IEEE stylesheet improvements

  - Title page, IEEE notices, header/footers, Index, etc.

  - Still some items TODO

- Draft 2 available in private space on Twiki:
http://www.eda.org/twiki/pub/P16661/MemberArea/P1666.1_D2_June_1_2015.pdf

- Change requests updates

  - CR980: Initial value of vector – DONE – Please review

  - CR1006/1061: remove hierarchical decoupling port – DONE – Please review

  - CR1036: Add sc_in/sc_out constructors – DONE – Please review

  - CR1046: rename phi0 -> psi0 – DONE – Please review

  - CR1053/1054/1055/1056/1059: remove argument names when not used in text– DONE – Please review

  - CR1060: add ac_processing to text – DONE – Please review

  - CR1062: Semantics of delay changes – DONE – Please review

  - CR1063: sca_module argument should be const-ref – DONE – Please review

  - CR1067: Initial value of CT port at t=0 – DONE – Please review

  - CR1070: Remove const-ness for argument for assignment operator= converter and decoupling output ports – DONE – Please review

  - CR1071: Define access function for ac and ac-noise simulation for the decoupling ports sca_out<T,SCA_CT/DT_CUT> – DONE – Please review

  - CR1072: Make read methods of converter ports and trace variable object consistent (non-const) TODO: NEEDS DISCUSSION/INPUT

- Change request updated document: http://www.eda.org/twiki/pub/P16661/MemberArea/change_requests_scams_for_ieee_1666_1_v5.pdf

- Anticipated timeline for P1666.1 LRM

  - May 11, 2015: First draft available; review can start

  - June 1, 2015: Second draft planned; 2nd round review;

  - July 6, 2015: All change requests implemented, finalize IEEE typographical updates; Freeze technical content/update; final WG review;

  - August 2015: P1666.1 working group ballot to ratify the standard

  - Sept/Oct 2015: Transfer document to IEEE for formal balloting process

- Discussion:

  - CR980:

    - Add the text “add zero time” before t=0.

    - Should be “initial calculated value” instead of “last calculated value”

  - CR1062:

    - Karsten questions the need for 3rd bullet. All functions called in change_attributes are becoming effective during the next cluster execution. Therefore there is no reason to add this here.

    - Karsten will study the origin of this request and will report its findings.

    - For the delay increase, we need to state that the new samples are uninitialized.

  - Martin to make proposal for CR1072 and starts discussion via reflector

  - Joe mentions that before the formal ballot, a MEC (Mandatory Editorial Coordination) review is conducted. At this stage, the document should comply with IEEE stylesheet rules.

  - Martin will work on Draft 3, release planned early July.

7. AOB

- Attendance tracking page on Twiki:

  - http://www.eda.org/twiki/bin/view.cgi/P16661/AttendanceTracking

  - Please let me know if your company attendance is not tracked correctly

- No AOB of attendees

8. Next meeting

- July 6, 2015 at 17:00h CEST.
http://www.eda.org/twiki/bin/view.cgi/P16661/July6%2c2015

- Invite will follow.

9. Adjournment

Meeting adjourned at 17.46h CEST.